# Ministry of Water and Energy (MoWE)

## BaSRINET Project – NIWRMP Web Portal Development

# BaSRINET Project Overview

| Project Title | Basin Scale Resilience Initiative for Ethiopia (BaSRINET) Project Code: (AICS)012544 |
| --- | --- |
| General Objective | The general objective of the Project is to contribute to the resilience of pastoral and agro-pastoral communities´ and build sustainable livelihoods through efficient, equitable and sustainable water resources development and Management in Awash and Wabi-Shebelle basins. |
| Specific Objectives | The specific objectives of the Project are: - To ensure well-organized, accurate and comprehensive hydrological basin information system in the Awash and Wabi-Shebelle basins to guide decision-making in all aspects of water resources management. - To ensure adequate supply of water for domestic and agricultural needs and reduction of the negative impacts of flood. - To manage selected vulnerable watersheds and protect buffer zones to reduce the overall impact of land degradation and pollution. - To strengthen the technical, managerial and regulatory capacities of the MoWE, the Awash and Wabi-Shebelle basin offices and concerned regional bureaus in integrated water and land resources management. - To develop small-scale renewable energy sources for water abstraction and other economic uses. |
| Expected Results | Major results expected from the Project implementation include: - Comprehensive hydrologic basin water information system is in-place and functional; - Increased access to reliable and safe water supplies for productive and domestic uses and enhanced flood protection; - Watershed and buffer zone management improved; - Enhanced IWRM capacity of MoWE and Basin offices; - Solar mini-grid systems are installed and properly managed. |
| Project duration (in months) | 36 Months |
| Implementation period (start date – planned end date) | July 2024 – July 2027 (Under No Cost Extension) |
| No Cost Extensions (NCE) and amendments | Although not yet requested, No Cost Extensions (NCE) and relevant amendments will be necessary |
| Project budget (in Euro) | 31.5 mil. |
| Project intervention areas (Region-Zone-Woreda-Kebele if applicable) | - Awash Basin: Covers parts of the Afar region.​ - Wabi Shebelle Basin: Covering areas within the Somali and lower parts of Oromia region. |
| Beneficiaries | The Project directly benefits an estimated 280,000 pastoral and agro-pastoral communities in Awash and Wabi-Shebelle basins. In addition, an estimated 870,000 people will indirectly benefit from improved basic services (water and energy) and enhanced business activities particularly in regards to animal products. |
| Donor Agencies | Italian Agency for Development Cooperation (AICS) |
| Implementing Partner(s) | Ministry of Water and Energy (MoWE) |

- Executive Dashboard (Landing Page)

### Purpose

Provide a real-time decision-support overview for senior management.

  - Key Performance Overview (KPI Cards)

The system shall display:

- Overall Implementation Progress (%)

- Physical Progress (%)

- Financial Progress (%)

- Budget Utilization (%)

- Number of Ongoing Activities

- Number of Completed Activities

- Number of Delayed Activities

- Planned vs Achieved Performance

### KPI Cards

- Activities Planned

- Activities Completed

- Budget Planned

- Budget Utilized

- Contracts Awarded

- Procurement Progress

- Basins Covered

- Woredas Covered

- Communities Reached

  - Interactive GIS Map (Ethiopia)

The system shall display an interactive GIS map showing:

- River Basins (Awash, Wabi Shebelle)

- Watersheds

- Buffer Zones

- Rangelands

- Project Intervention Sites

- Water Infrastructure

- Monitoring Stations

- Offices

### On-click feature (per location):

- Activities implemented

- Photos

- Progress status (%)

- Budget utilization

- Beneficiary data

- GPS coordinates

  - Progress Analytics Dashboard

Visual analytics shall include:

- Planned vs Achieved Progress

- Physical vs Financial Progress

- Monthly Trends

- Quarterly Trends

- Semi-Annual Progress

- Annual Progress

- Mid-term Evaluation View

- End-line Projection View

### Charts:

- Bar Charts

- Line Graphs

- Pie Charts

- Heat Maps

  - Basin Performance Comparison

Comparison dashboard between:

- Awash Basin

- Wabi Shebelle Basin

Metrics:

- Physical progress

- Financial progress

- Activity completion

- Beneficiary reach

- Financial Monitoring Module

  - Financial Flow Dashboard

| Stage | Description |
| --- | --- |
| Total Budget | Approved overall project budget |
| Committed Budget | Contracted/obligated funds |
| Allocated Budget | Assigned to activities/components |
| Released/Disbursed | Funds transferred for implementation |
| Utilized Budget | Actual expenditure |
| Balance | Remaining funds |

## 2.2. Budget Breakdown Tables

### A. Budget by Component

Component-wise financial tracking

### B. Budget by Basin

- Awash Basin

- Wabi Shebelle Basin

### C. Budget by Quarter

- Q1–Q4 tracking

### D. Budget by Donor

- Donor-wise financial contribution tracking

- Procurement Monitoring Module

### Status Tracking

- Planned Procurement

- Awarded Contracts

- Ongoing Procurement

- Completed Procurement

- Delayed Procurement

### Contract Details

- Contract Value

- Contract Duration

- Supplier Information

- Contract Progress (%)

- Capacity Building Module

### Activities Tracked

- Trainings

- Workshops

- Awareness Forums

- Exchange Visits

### Participants’ Disaggregation

- Gender (Male/Female)

- Youth

- Basin

- Organization

- Environmental Monitoring Module

### Key Indicators

- Watershed rehabilitated (Ha)

- Riparian buffer restored (Km)

- Rangeland improved (Ha)

- Trees planted (No)

- Trees planted (Ha)

- Soil & Water conserved (Ha)

- Water quality status

- Water quantity status

- Biodiversity status

- User Management & Roles

| User Role | Responsibility |
| --- | --- |
| System Administrator | System configuration and access control |
| NPCU Coordinator | Review and approve reports |
| M&E Specialist | Indicator & progress tracking and reporting |
| Finance Officer | Financial data entry |
| Procurement Officer | Procurement data entry |
| Basin Coordinator | Field implementation updates; Data entry |
| Technical Experts | Activity updates; Data entry |
| Regional Offices | Field data entry |
| Public Users | View public dashboards |

# 7. Beneficiary Data Management Module

## 7.1. Beneficiary Input Structure

| Field | Description |
| --- | --- |
| Reporting Period | Monthly/Quarterly/Semi-annually/Annually |
| Project Component | Component number & name |
| Basin | Awash / Wabi Shebelle |
| Region / Woreda | Administrative unit |
| Catchment / Watershed | Location unit |
| Beneficiary Type | Direct / Indirect |
| Male | Number |
| Female | Number |
| Total | Auto-calculated |
| Youth | Number |
| Persons with Disabilities | Number |
| Female-Headed Households | Number |
| Pastoralists | Number |
| Agro-pastoralists | Number |
| Farmers | Number |
| Remarks | Notes |

7.2. Beneficiary Analytics Outputs

- Total Male Beneficiaries

- Total Female Beneficiaries

- Total Beneficiaries

- Direct vs Indirect Beneficiaries

- % Women

- % Youth

- % PWDs

- % Pastoralists

- % Agro-pastoralists

- % Female-headed households

# 8. Results Framework Module (Logframe System)

## 8.1. Results Hierarchy

Impact → Outcome → Output → Activities → Indicators → Targets → Achievements → Reports → Dashboard

## 8.2. KPI Table Structure (System Core Table)

BASRINET Project – Results and Indicators (KPI) Summary, Reporting Period- Date/Month/Year

| Result Level | Indicator Code | Key Indicators | Unit |  | Baseline |  | End Target | Cumulative Achievement | Overall Progress (%) | Annual Target | Annual Achievement | Annual Progress (%) | Means of Verification / Data Source | Reporting Frequency | Responsible Office |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Impact |  | Improved water resources management plans in place | Qualitative |  | 0 |  |  |  |  |  |  |  | Basin Institutions’ reports and planning documents | End-line | MoWE/NPCU, MoA, MoIL, … |
|  |  | Socio-economic conditions of the population improved | Qualitative |  | 0 |  |  |  |  |  |  |  | Health and economic reports | End-line | “ |
|  |  | Enhanced land & water management contributing to environmental sustainability | Qualitative |  |  |  |  |  |  |  |  |  | Stakeholder M&E reports | End-line | “ |
| Outcome |  | Water information systems improved in Awash & Wabi Shebelle basins | No |  | 0 |  | 2 |  |  |  |  |  | MoWE & Basin Institution reports | Annual/Mid-term.Endline | MoWE/NPCU |
|  |  | Access to clean water improved | % population |  | 0 |  | 70% |  |  |  |  |  | Programme monitoring reports | “ | “ |
|  |  | Families paying appropriate water tariffs | % families |  | 0 |  | 70% |  |  |  |  |  | Household surveys | “ | “ |
|  |  | Non-Revenue Water reduced | % NRW |  | 0 |  | 20% |  |  |  |  |  | MoWE & Basin Office reports | “ | “ |
|  |  | New income-generating activities established based on IWRM concepts | No. |  | 0 |  | 10 |  |  |  |  |  | Beneficiary assessment reports | “ | “ |
|  |  | Improved land management (soil & water retention) | Hectares |  | 0 |  | 5,000 | 8.5 | 0.17 | 133 | 8.5 | 6 | Basin Institution documents | “ | “ |
|  |  | Renewable energy access improved (solar mini-grids) | No. of systems |  | 0 |  | 3 |  |  |  |  |  | MoWE reports | “ | “ |
|  |  | Institutional & technical capacities strengthened | No. of staff trained |  | 0 |  | 3800 | 1111 | 29 | 1725 | 1111 | 64 | Training reports | “ | “ |
| Outputs for all results |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Basin Water Information System strengthened |  | Data collection stations installed & functional |  | No. |  | 0 | 55 |  |  |  |  |  | Technical reports & MoWE database | Quarterly | NPCU/BIU |
|  |  | Hydrological & meteorological databases operational |  | No. |  | 0 | 2 |  |  |  |  |  | MoWE database & IT system records | “ | “ |
|  |  | Ground & surface water monitoring systems established |  | No. |  | 0 | 2 |  |  |  |  |  | M&E reports | “ | “ |
|  |  | Telemetric water measuring instruments installed |  | No. |  | 3 | 23 |  |  |  |  |  | Technical reports | “ | “ |
|  |  | Functional web-based platform for data sharing |  | System |  | 0 | 3 |  |  |  |  |  | IT system records | “ | “ |
| Improved Access to Water Supply |  | Water master plans prepared |  | No. |  | 0 | 2 |  |  |  |  |  | M&E reports | “ | “ |
|  |  | Infrastructure constructed/rehabilitated |  | No. |  | 0 | 2 |  |  |  |  |  | Infrastructure completion reports | “ | “ |
|  |  | Water harvesting structures linking with potable water and small-scale irrigation development |  | No |  | 0 | 6 |  |  |  |  |  | M&E reports | “ | “ |
|  |  | Trainings for service providers (by gender) |  | No. participants |  | 0 | 60 (30 women) |  |  |  |  |  | Training attendance sheets | “ | “ |
| Watershed & Buffer Zone Management improved |  | Watershed protection & rehabilitation plans developed |  | No. |  | 0 | 2 |  |  |  |  |  | Basin Development Plans | “ | “ |
|  |  | Riverbanks rehabilitated |  | Km |  | 0 | 18 |  |  |  |  |  | Regional Water Bureau reports |  | “ |
|  |  | Energy-saving devices distributed |  | No. |  | 0 | 1450 |  |  |  |  |  | MoWE reports | “ |  |
|  |  | Land rehabilitated or restored by physical and biological soil and water conservation measures |  | Ha |  | 0 | 5,000 | 8.5 | 0.17 | 133 | 8.5 | 6 | Basin Development Plans | “ |  |
|  |  | Trainings for MoWE, Basin Offices & local authorities |  | No. participants |  | 0 | 36 | 12 | 33 | 12 | 12 | 100 | Training reports | “ |  |
|  |  | Construction & maintenance of control dyke |  | km |  | 0 | 50 |  |  |  |  |  | M&E reports | “ |  |
|  |  | Construct large scale flood control structures including breach out closing, channel stabilization, gabion and retaining works |  | km |  | 0 | 5 |  |  |  |  |  | M&E reports | “ |  |
|  |  | Widening and dredging of flood diversion channel/river |  | KM |  | 0 | 30 |  |  |  |  |  | M&E reports | “ |  |
| Enhanced IWRM capacity of MOWE and BOs |  | Trainings & exchange visits organized |  | No. |  | 0 | 36 | 12 | 33 | 12 | 12 | 100 | Training & workshop reports | “ |  |
|  |  | Business & rangeland management plans supported |  | No. |  | 0 | 2 | 2 |  |  |  |  | IFAD & Basin Development Plans | “ |  |
|  |  | Studies & research completed |  | No. |  | 0 | 1 |  |  |  |  |  | M&E reports | “ |  |
|  |  | Equipment & vehicles provided |  | No. |  | 0 | 14 | 6 |  |  |  |  | Procurement records | “ |  |
|  |  | National/basin-level workshops & conferences held |  | No. |  | 0 | 15 | 6 |  |  |  |  | Workshop reports | “ |  |
| Solar Mini-Grid Systems established |  | Feasibility studies completed |  | No. |  | 0 | 3 |  |  |  |  |  | Technical & financial reports | “ |  |
|  |  | Solar plants installed (capacity) |  | KW |  | 0 | 2000 |  |  |  |  |  | Contracts & payment records | “ |  |
|  |  | New economic activities & women-led businesses established |  | No. |  | 0 | 10 (5 women lead) |  |  |  |  |  | Beneficiary reports | “ |  |
|  |  | Stakeholders capacitated in microfinance & system management |  | No. |  | 0 | 12 |  |  |  |  |  | Training & M&E reports | “ |  |

## 8.3. Reporting Frequency Logic

- Monthly & Quarterly (Outputs)

- Annual & Mid-term (Outcomes)

- End-line (Impact level)

# 9. Knowledge Management System

### Repository Content

- Reports

- Manuals

- Guidelines

- Policies

- Maps

- GIS Layers

- Photos

- Videos

- Research Papers

- Lessons Learned

- Best Practices

- Success Stories

### Search Filters

- Basin

- Component

- Year

- Topic

# 10. Automated Reporting Module

### Report Types

- Monthly Reports

- Quarterly Reports

- Semi-annual Reports

- Annual Reports

- Donor Reports

- Ministry Reports

### Export Formats

- PDF

- Word

- Excel

- PowerPoint

# 11. Core Technical Dashboard Requirements

The system shall automatically generate:

- Real-time dashboards

- KPI trend analysis

- GIS-based monitoring

- Financial flow tracking

- Procurement status tracking

- Beneficiary visualization

- Automated report generation

Overall BaSRINET Project's 4th Quarter Activities Progress Report - 2025/26 FY      Month - _____

| Code | Description of Results-Based Activities | Unit | Annual Target | Reporting Period physical |  |  | Cumulative up to the Reporting Period |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Plan | Achiev. | % | Plan | Achiev. | % |
| 1 | PDO/Component: Comprehensive Hydrologic Basin Water Information Sysem in-place and Functional |  |  |  |  |  |  |  |  |
| 1.1 | Upgrade hydrological data collection stations and establish new stations at strategics locations |  |  |  |  |  |  |  |  |
| 1.1.1 | Procurement and Set up of hydrological stations | No | 10 |  |  | - |  |  | - |
| 1.1.2 | Upgrading of existing hydrological stations |  |  |  |  | - |  |  | - |
| 1.1.2.1 | Feasibility study and design of existing hydrological station | No | 1 | 1 | 1 | 100 | 1 | 1 | 100 |
| 1.1.2.2 | Construction of existing hydrological gauge stations | No | 15 |  |  | - |  |  | - |
| 1.1.3 | Procurement and installation of Water quality and measurement equipment for Bis | No | 9 |  |  | - | 9 |  | - |
| 1.1.4 | Installation of other equipment for BIs (for flow and sediment measurement)-including conducting baseline survey and site-selection for water quality and sediment monitoring | No | 4 |  |  | - | 4 |  | - |
| 1.3 | Establish surface water and groundwater monitoring system (drilling of monitroing wells, installation of data logers, surface water monitoring equipment and softwares) _ Interaction GW/SW |  |  |  |  |  |  |  |  |
| 1.3.3 | Feasibility study, design, Drilling, and contruction of groundwater test wells in selected water resource areas in the basins including consultancy Services |  |  |  |  | - |  |  | - |
| 1.3.3.1 | Groundwater feasibility study and detail design | No | 1 |  |  | - | 1 |  | - |
| 1.3.3.2 | Drilling and construction of groundwater test wells | No | 6 | 6 |  | - | 6 |  | - |
| 1.3.4 | Drilling and contruction of groundwater monitoring wells in selected water resource areas in the basins including consultancy services |  |  |  |  |  |  |  |  |
| 1.3.4.1 | Groundwater feasibility study and detail design | No | 1 |  |  | - | 1 |  | - |
| 1.3.4.2 | Drilling and construction of groundwater monitoring wells | No | 5 | 5 |  | - | 5 |  | - |
| 1.4 | Install telemetric water measurng instuments at major abstruction points |  |  |  |  |  |  |  |  |
| 1.4.1 | Procurement and installation of telemetric water measurement equipment for seleted abstraction points | No | 10 |  |  | - | 10 |  | - |
| 1.5 | Dessiminate hydrologic data, information and knowledge through web-based platform |  |  |  |  |  |  |  |  |
| 1.5.1 | Consultancy for water data and information auditing for Wabi-Shebele Basin, and develop audit database | no | 1 |  |  | - | 1 |  | - |
| 1.5.2 | Conduct forecasting, flood and drought monitoring and dessimination for lower awash and wabi-shebele sub-basins (consultancy service) | No | 2 |  |  | - | 2 |  | - |
| 2 | PDO/Component: Increased access to reliable and safe water supplies for productive and domestic uses and Improvec water governance in the basin |  |  |  |  |  |  |  |  |
| 2.1 | Water source identification and mapping and conducting feasibility studies |  |  |  |  |  |  |  |  |
| 2.1.1 | Identification, mapping and feasiblity studies of Water Sources for productive and domestic uses | No | 1 |  |  | - |  |  | - |
| 2.2 | Upgrade or rehabilitation of new and/or existing water supply and small-scale irrigation infrastructure |  |  |  |  |  |  |  |  |
| 2.2.3 | Upgrade or Rehabilitation of existing water supply facilities |  |  |  |  |  |  |  | - |
| 2.2.3.1 | Feasibility study, detail design and tender document for both basins | No | 1 |  |  | - |  |  | - |
| 2.2.3.2 | Construction/Implementation existing water supply facilities for both basins | No | 1 |  |  | - |  |  | - |
| 2.3 | Construct water harvesting structures and linking them with potable water and small-scale irrigation development |  |  |  |  |  |  |  |  |
| 2.3.1 | Construct water harvesting structures linking water harvesting structures with water supply schemes |  |  |  |  |  |  |  | - |
| 2.3.1.1 | Feasibility study, detail design and tender document preparation for Water harvesting structure linking with water supply | No | 1 |  |  | - |  |  | - |
| 2.3.1.2 | Construction of Water harvesting structure linking with water supply facilities | No | 1 |  |  | - |  |  | - |
| 2.3.2 | Construct water harvesting structutes for small scale irrigation and linking water harvesting structutres with small scale irrigation development | No |  |  |  | - |  |  | - |
| 2.3.2.1 | Feasibility study, detail design and tender document for Water harvesting structure linking with small scale irrigation scheme | No | 1 |  |  | - |  |  | - |
| 2.3.2.2 | Construction of Water harvesting structure linking with small scale irrigation development | No | 1 |  |  | - |  |  | - |
| 2.4 | Establishment of water governance system /regulatiory system |  |  |  |  |  |  |  |  |
| 2.4.1 | Establish Water Permit and allocation system | % | 100 | 20 | - | - | 100 | 40 | 40 |
| 2.4.2 | Water users and uses registration (Within the Project intervention Area) | % | 15 | 5 | - | - | 15 | 10 | 67 |
| 2.4.3 | Licensing/Permitting for Water Users | No | 200 | 67 | - | - | 200 | 105 | 53 |
| 2.4.4 | Water charging and tariffing | No | 200 | 67 |  | - | 200 |  | - |
| 2.4.5 | Prepare and Implement Water Allocation Plan | No | 2 |  |  | - | 2 |  | - |
| 3 | PDO/Component: To prevent erosion, reduce siltation of water bodies, promote soil fertility, and enhance ground water recharging capacity, conserve water resources through the implementation of suitable techniques. |  |  |  |  |  |  |  |  |
| 3.1 | Watershed and buffer zone management improved |  |  |  |  |  |  |  |  |
| 3.1.1 | Development of Watershed, riparian buffer zone and range land intervention framework | no | 2 | 2 | 2 | 100 | 2 | 2 | 100 |
| 3.1.2 | Asses the existing land use land cover (Watershed, rangeland & riparian buffer zone) | no | 2 | 2 | 2 | 100 | 2 | 2 | 100 |
| 3.1.3 | Identify and characterize Vulnerable catchments/ hot spot areas | no | 2 | 2 | 2 | 100 | 2 | 2 | 100 |
| 3.1.4 | Design watershed development plan | no | 2 | 2 | 2 | 100 | 2 | 2 | 100 |
| 3.1.5 | Prepare and approve watershed and buffer zone management plans | no | 2 | 2 | 2 | 100 | 2 | 2 | 100 |
| 3.2 | Undertake landscape recovery: implement integrated physical and biological soil and water conservation activities for specific erosion vulnerable areas/priority sites. |  |  |  |  |  |  |  |  |
| 3.2.1 | Implement biological soil and water conservation activity |  |  |  |  |  |  |  |  |
| 3.2.2 | Implement physical soil and water conservation activity |  |  |  |  | - |  |  | - |
| 3.2.3 | Implement buffer zone management on selected water body |  |  |  |  | - |  |  | - |
| 3.2.4 | Construct small scale flood control drainage gully, siltation management and water harvesting structures on hot spot area |  |  |  |  | - |  |  | - |
| 3.2.5 | Implement livelihood improvement activities |  |  |  |  | - |  |  | - |
| 3.2.6 | Promote energy conservation devise |  |  |  |  | - |  |  | - |
| 3.2.1.1 | Carry out procurement of nursery inputs (seeds, farm tools, sand and forest soil) | % | 100 | 100 | 90 | 90 | 100 | 90 | 90 |
| 3.2.1.2 | Implement nature based solutions wet restoration, treatment, river bank plantation | ha | 133 |  |  | - | 133 | 8.50 | 6 |
| 3.2.2 | Planting multi-purpose trees, fruits, grasses and forages for catchment rehabilitation | no | 86,500 |  |  | - | 86,500 | 9,600 | 11 |
| 3.3 | Construct large scale flood control, drainage and water harversting structure on the prioritized area |  |  |  |  |  |  |  |  |
| 3.3.1 | Site investigation and development of Feasibility studies | no | 2 |  |  | - |  |  | - |
| 3.3.2 | Construction & maintenance of 5 km flood control dyke with locally available material | km | 5 |  |  | - |  |  | - |
| 3.3.3 | Widening and dredging of flood diversion channel/river and construction of drainage control structures | Km | 16 |  |  | - |  |  | - |
| 3.3.4 | Rehabilitation/closing of 1 km flood affected breaching locations with selected materials | Km | 1 |  |  | - |  |  | - |
| 3.3.5 | Construct of 2 km flood protection gabion/stone riprap work at confluence point | Km | 2 |  |  | - |  |  | - |
| 3.3.6 | Construction of 500 m retaining wall at sharp curve of selected main rivers |  | - |  |  |  |  |  |  |
| 3.3.7 | Construction of 3 check dams to reduce peak flood at prioritized woreda of both lower basins |  | - |  |  |  |  |  |  |
| 4 | PDO/Component: To strengthen the institutional, technical, and regulatory capacity of MoWE and Basin Offices for effective and participatory Integrated Water Resources Management (IWRM). |  |  |  |  |  |  |  |  |
| 4.1 | Build the IWRM implementation capacity of MoWE, BAOs, and regional bureaus and SH . |  |  |  |  |  |  |  |  |
| 4.1.1 | Long-term capacity building MoWE, BAO ( Msc,MA ,Phd) | No | 5 | 5 | - | - | 5 | - | - |
| 4.1.2 | Provide International short-term training for MoWE, BAOs, and regional bureaus. | No | 20 | 20 | - | - | 20 | - | - |
| 4.1.3 | Conduct International experience sharing of MoWE, BAOs, and regional bureaus. | No | - |  |  | - |  |  | - |
| 4.1.3.3 | International(Europe, Africa, Asia) experience sharing visit of MoWE, BAOs, and regional bureaus. | No | 30 | 15 | - | - | 30 | - | - |
| 4.1.4 | On job skill development trainings for MoWE, BAOs and Regonal Techincal Staffs on IWRM | No | - |  |  |  |  |  |  |
| 4.1.4.2 | Skill development trainings for MoWE, BAOs and Regonal Techincal Staffs on IWRM | No | 250 | 75 | 54 | 72 | 250 | 144 | 58 |
| 4.1.5 | On job skill development trainings for MoWE, BAOs and Regonal Technical Staffs on water allocation, pollution, water charge, conflict management, planning, modelling etc. | No |  |  |  | - |  |  | - |
| 4.1.5.3 | Training on water resources sytems management tools and models including water allocation, pollution, water charge, conflict management, planning, modelling, etc.(including Project Implementation Manual (PIM) Preparation) | No | 750 |  | - | - | 485 | 35 | 7 |
| 4.1.8 | Provide Training for women on business and entrepreneurship | No | 90 | 90 | 95 | 106 | 90 | 95 | 106 |
| 0 | Project Management and Coordination, Resources Management (Physical and Project Staff),and Capacity Building |  |  |  |  |  |  |  |  |
| 0.1 | Project Management and Coordination |  |  |  |  |  |  |  |  |
| 0.1.1 | Hiring of project staff and assigning of thematic and technical staffs | LS | 12 | 3 | 3 | 100 | 12 | 12 | 100 |
| 0.1.1.1 | Perdiem for Mission, Travel, Training and Meetings for MoWE/PCU/Basin Implementation Unit/Basin Institutional Unit staff | LS | 12 | 3 | 3 | 100 | 12 | 12 | 100 |
|  | National Project Coordination Unit -Staff Salary | No | 7 | 7 | 7 | 100 | 7 | 7 | 100 |
|  | Awash Basin PIU staff | No | 5 | 5 | 4 | 80 | 5 | 4 | 80 |
|  | Wabi-Shebelle Basin PIU staff | No | 5 | 5 | 3 | 60 | 5 | 3 | 60 |
| 0.1.2 | Conducting steering and technical committees meetings | No | 4 | 1 | - | - | 4 | 1 | 25 |
| 0.1.3 | Conducting Stakeholder meetings | No | 15 | 4 | - | - | 15 | 6 | 40 |
| 0.1.4 | Conducting fieldwork,M&E | No | 12 | 3 | 3 | 100 | 12 | 12 | 100 |
| 0.1.5 | Conducting community awareness forums | No | 400 | 200 | 241 | 121 | 400 | 361 | 90 |
| 0.1.6 | Programme kick of workshop | No | 1 | - | - | - | 1 | 1 | 100 |
| 0.1.7 | Monthly and Quarterly programme review meetings(Project Performance & Framework Development) | No | 4 | 1 | 1 | 100 | 4 | 4 | 100 |
| 0.1.8 | Basin level coordination meetings | No | 3 | - | - | - | 3 | 1 | 33 |
| 0.2 | Capacity Buiding (Physical Resource Management) |  |  |  |  |  |  |  |  |
| 0.2.1 | Purchase of vehicles | No | 6 | 6 | - | - | 6 | - | - |
| 0.2.2 | Purchase of Motorbikes | No | 8 | 8 | 6 | 75 | 8 | 6 | 75 |
| 0.2.3 | Purchase of office equipment’s (Computer, Printer, Internet device, photocopy, PC, scanner, software, camera, mobile wifi devices, furniture, etc.) | LS | 2 | 1 | 1 | 100 | 2 | 2 | 100 |
| 0.2.4 | Insuring (Vehicle & Motorbike) | No | 14 | - | - | - | 14 | - | - |
| 0.2.5 | Provision of transportation service (air tickets ) | No | 36 | 18 | 18 | 100 | 36 | 36 | 100 |
| 0.2.6 | Providing office supplies | Months | 12 | 6 | 3 | 50 | 12 | 12 | 100 |
| 0.2.7 | Providing Tele, fax, electricity, and maintenance work | Months | 12 | 6 | 3 | 50 | 12 | 12 | 100 |
| 0.2.8 | Repairing cars and motorcycles, buying fuel and lubricants | Months | 12 | 3 | 3 | 100 | 12 | 12 | 100 |
|  | Total Budget |  |  |  |  |  |  |  |  |